INKSPIRE

A Writing Assistant Web Application

Requirements Document Version 1.0

Student: Kantima Pinthong

HTTP 5310 Capstone Project - Fall 2026

# 1. Introduction

## 1.1 Project Purpose

Inkspire is a web application for fiction writers who want one place to collect story ideas, organize story information, develop characters and worlds, plan story structure, and write drafts. The application is designed for writers working on short or long stories, including stories that use non-linear timelines, flashbacks, or multiple time periods.

The main goal is to help a writer move from a rough idea to a structured story without having to keep story information in many separate applications. Inkspire will save the writer's work in an online database so the same account and saved writing can be accessed from different devices.

## 1.2 Target Users

Writer - the main registered user who creates and manages ideas, stories, planning information, and writing.

Reviewer - a person who receives a shareable Inkspire link and reads a selected chapter/scene or an entire shared story. The reviewer has read-only access to the shared content.

## 1.3 Goals

Provide one organized workspace for story development and writing.

Reduce the risk of losing drafts by saving writing to an online database.

Support planning for stories with chapters, scenes, characters, locations, and timelines.

Allow a writer to check a chapter against their own planned story-structure checklist.

Provide an optional sharing method so selected writing can be read by another person without giving that person access to the writer's private workspace.

## 1.4 Features and How it works

The MVP focuses on the Writer workflow: account access, idea management, story management, characters, timeline events, story structure, world information, writing, and story check. Sharing for reviewers is planned as a Should Have feature rather than a core MVP requirement.

The main workflow of Inkspire starts when a writer creates an account and logs in. The writer can first save rough ideas in the Idea Vault. When an idea is ready, the writer can develop it into a story and manage it through My Stories. After opening a story, the writer enters that story's workspace. From there, they can add characters, timeline events, acts, chapters, scenes, locations, research, and other story information. The writer can then use the Writing Editor to write and save their chapters or scenes.

All story-related information is connected to its specific story, so information from different stories remains separate. The writer can use Story Check to review their chapter information and manually track planned story elements.

# 2. Technical

## 2.1 Technology Stack

|  | Planned technology | Purpose |
| --- | --- | --- |
| Front end | React, HTML, CSS, JavaScript | Responsive interface, forms, navigation, interactions, and writing editor UI |
| Back end | Node.js and Express | Server-side, routing, authentication, and database communication |
| Database | PostgreSQL | Online persistent storage for user, story, planning, and writing data |
| API / server communication | REST API | Communication between the React frontend and the Node.js/Express backend |
| Authentication | User registration and login system | Allow Writers to create accounts and securely access their own data |
| Cloud Database | Online PostgreSQL database | Store user and story data online so saved work can be accessed from different devices |
| Deployment | Cloud hosting | Host the web application and online database |

## 2.2 Third-Party Software / APIs

No third-party content API is required for the MVP. External software versions and URLs will be added to this section when final hosting, libraries, or services are selected.

## 2.3 Security Requirements

Only an authenticated Writer can access and modify private story-management pages.

A Writer can only retrieve and modify their own private story data.

Passwords will be handled by the authentication framework rather than stored as plain text.

Shared links will expose only the content explicitly selected for sharing.

Reviewer access will be read-only and will not expose private Writer account or editing controls.

# 3. Features List

## 3.1. Main Features

- Account Management
Writers can register for an account, log in, and log out. Each writer can only access and manage their own stories and saved information.

- Idea Vault
Writers can create, view, edit, and delete rough story ideas. When an idea is ready to be developed, the writer can turn it into a story project in My Stories.

- My Stories
Writers can create and manage story projects. Each story has its own workspace where the writer can manage story information and all related content.

- Character Studio
Writers can create and manage characters for a selected story. Character information can include names, personality, background, appearance, goals, and other details.

- Story Timeline
Writers can create and organize events for a selected story. This helps writers plan stories with non-linear timelines, flashbacks, and different time periods.

- Story Builder
Writers can organize a story into Acts, Chapters, and Scenes. They can create, edit, delete, and organize these parts to build the structure of their story.

- Story Structure Checklist
Writers can create a checklist of planned events or story elements for a chapter. They can manually mark each item as complete while writing.

- World Builder
Writers can create and manage locations and other world information related to a selected story.

- Writing Editor and Drafts
Writers can write chapters and scenes using a basic rich text editor and save their writing. Saved drafts are stored in the online database so they can be opened again later.

- Story Check
Writers can review information related to a chapter, such as characters and locations used in the story. They can also review and update the completion status of their Story Structure checklist.

3.2 Supporting Features

- Research & Notes
Writers can save research, notes, and reference links related to a selected story.

- Relationship Map
Writers can create relationships between characters and view them as a visual map.

3.3 Reviewer Feature

- Story Sharing and Reviewer
Writers can create a shareable link for a selected chapter, scene, or an entire story. A reviewer can open the link and read the shared content without access to the writer's private workspace.

# 4. User Stories

User stories are grouped by role and priority. Must Have stories define the MVP. Should Have stories add useful functionality outside the MVP. Nice to Have stories add polish or advanced functionality.

## 4.1 Must Have User Stories

### 1 - A visitor can register for an Inkspire account.

Implementation tasks:

Create registration page and form

Validate required fields and account data

Create user record securely

Display success or validation message

Estimated time: 6 hours

Messages / states: Success: Account created. Error: Registration information is invalid or the account already exists.

### 2 - A registered Writer can log in to Inkspire.

Implementation tasks:

Create login form

Validate credentials

Create authenticated session

Redirect Writer to Dashboard

Estimated time: 5 hours

Messages / states: Error: Invalid email/password. Success: Logged in successfully.

### 3 - A logged-in Writer can log out of Inkspire.

Implementation tasks:

Add Logout action

End authenticated session

Redirect to public/login page

Estimated time: 2 hours

Messages / states: Status: Logged out successfully.

### 4 - A logged-in Writer can create a story idea in the Idea Vault.

Implementation tasks:

Create Add Idea form

Add title and idea description fields

Validate required fields

Save idea to database

Estimated time: 15 hours

Messages / states: Success: Idea saved. Error: Required information is missing.

### 5 - A logged-in Writer can view story ideas in the Idea Vault.

Implementation tasks:

Retrieve Writer's ideas

Display ideas in a list/card view

Estimated time: 5 hours

Messages / states: Status: Ideas displayed; empty state explains that no ideas have been created.

### 6 - A logged-in Writer can edit a story idea.

Implementation tasks:

Load selected idea into edit form

Allow title/description changes

Validate and update database

Return to Idea Vault

Estimated time: 5 hours

Messages / states: Success: Idea updated. Error: Invalid or missing information.

### 7 - A logged-in Writer can delete a story idea.

Implementation tasks:

Provide Delete action

Show confirmation status message

Delete selected idea

Refresh Idea Vault

Estimated time: 2 hours

Messages / states: Confirmation: Are you sure you want to delete this idea? Success: Idea deleted.

### 8 - A logged-in Writer can develop an idea into a My Stories project.

Implementation tasks:

Add Develop into Story action

Create Story record from selected idea

Connect story to Writer

Allow initial story information

Estimated time: 6 hours

Messages / states: Success: Story created. Error: Story could not be created.

### 9 - A logged-in Writer can create a story.

Implementation tasks:

Create story form

Add title, genre, synopsis, and overall plot/story information

Validate required title

Save story

Estimated time: 6 hours

Messages / states: Success: Story created. Error: Required story title is missing.

### 10 - A logged-in Writer can view their stories.

Implementation tasks:

Retrieve Writer's stories

Display story cards/list

Open selected story workspace

Estimated time: 3 hours

Messages / states: Status: Stories displayed; empty state if none exist.

### 11 - A logged-in Writer can edit story information.

Implementation tasks:

Load story information into form

Allow changes to title, genre, synopsis, and plot information

Validate and save changes

Estimated time: 5 hours

Messages / states: Success: Story information updated. Error: Invalid/missing required data.

### 12 - A logged-in Writer can delete a story.

Implementation tasks:

Provide Delete action

Show confirmation

Delete story and associated owned data according to relationship rules

Return to My Stories

Estimated time: 2 hours

Messages / states: Confirmation before deletion. Success: Story deleted.

### 13 - A logged-in Writer can create a character using Character Studio.

Implementation tasks:

Create character form

Add name, personality, background, appearance, goals, and other details

Validate required name

Save character

Estimated time: 6 hours

Messages / states: Success: Character created. Error: Character name is required.

### 14 - A logged-in Writer can view, edit, and delete characters.

Implementation tasks:

Display characters for selected story

Provide Read view

Provide Edit form and Update action

Provide Delete confirmation and Delete action

Estimated time: 6 hours

Messages / states: Success and error messages are shown for update/delete operations.

### 15 - A logged-in Writer can create and organize Story Timeline events.

Implementation tasks:

Create timeline event form

Add event title, date/time or story-time value, description, and ordering information

Validate required fields

Display events in chronological/story order

Estimated time: 7 hours

Messages / states: Success: Event saved. Error: Required timeline information is missing.

### 16 - A logged-in Writer can edit and delete Story Timeline events.

Implementation tasks:

Load event into edit form

Update event data and ordering

Confirm deletion

Delete selected event

Estimated time: 2 hours

Messages / states: Success: Event updated/deleted. Error: Invalid event data.

### 17 - A logged-in Writer can create Chapters and Scenes using Story Builder.

Implementation tasks:

Create Act, Chapter, and Scene controls

Store parent-child relationships

Display hierarchy/tree

Validate required names

Estimated time: 8 hours

Messages / states: Success: Structure item created. Error: Required title/name is missing.

### 18 - A logged-in Writer can edit and delete Chapters and Scenes.

Implementation tasks:

Edit selected structure item

Update title/order/description as applicable

Confirm deletion

Delete or safely handle child items

Estimated time: 7 hours

Messages / states: Success: Item updated/deleted. Status: Confirmation shown before destructive action.

### 19 - A logged-in Writer can create a Story Structure checklist for a chapter.

Implementation tasks:

Open chapter checklist

Add checklist item text

Save checklist item to chapter

Display checklist in planned order

Estimated time: 6 hours

Messages / states: Success: Checklist item added. Error: Checklist item cannot be blank.

### 20 - A logged-in Writer can view and manually mark Story Structure checklist items as complete.

Implementation tasks:

Display chapter checklist

Provide completion control

Save completion state

Allow completed item to be unchecked

Estimated time: 4 hours

Messages / states: Status: Item marked complete/incomplete.

21 - A logged-in Writer can create, edit, view, and delete locations and basic world information.

Implementation tasks:

Create location/world form

Store name, type, description, environment, culture, and other information

Provide Read/Edit/Delete controls

Confirm destructive actions

Estimated time: 8 hours

Messages / states: Success/error/confirmation messages are shown for CRUD operations.

### 22 - A logged-in Writer can write and save chapter/scene drafts in the Writing Editor.

Implementation tasks:

Create editor view

Load selected chapter/scene

Provide title/content fields

Save draft to online database

Display save status

Estimated time: 12 hours

Messages / states: Status: Saving/Saved. Error: Draft could not be saved.

### 23 - A logged-in Writer can reopen saved writing from the online database on another device.

Implementation tasks:

Authenticate Writer

Retrieve saved drafts from database

Display available chapters/scenes

Load selected content into editor

Estimated time: 4 hours

Messages / states: Status: Draft loaded. Error: Saved writing cannot be retrieved.

### 24 - A logged-in Writer can use Story Check to view characters and locations referenced by a chapter.

Implementation tasks:

Associate selected chapter with saved story entities

Display character references

Display location references

Provide links to related records

Estimated time: 8 hours

Messages / states: Status: References displayed; empty state if no saved references are available.

### 25 - A logged-in Writer can review the Story Structure checklist for a chapter and manage its completion state.

Implementation tasks:

Load selected chapter checklist

Display planned elements

Allow manual completion/uncompletion

Save checklist state

Estimated time: 5 hours

Messages / states: Status: Checklist state saved.

## 4.2 Should Have User Stories

### 1 - A logged-in Writer can create a shareable link for a selected chapter or scene so a Reviewer can read it.

Implementation tasks:

Add Share action to chapter/scene

Create unique share token

Store selected content and sharing status

Display copyable link

Allow Writer to disable the link

Estimated time: 10 hours

Messages / states: Success: Share link created. Status: Link disabled when Writer turns sharing off.

### 2 - A logged-in Writer can create a shareable link for an entire story so a Reviewer can read the shared story.

Implementation tasks:

Add Share Story action

Create unique share token

Define story read order from Acts/Chapters/Scenes

Store sharing status

Display copyable link

Allow Writer to disable the link

Estimated time: 10 hours

Messages / states: Success: Story share link created. Error: Story has no readable content.

### 3 - A Reviewer can open a valid shared link and read the selected chapter/scene or shared story without accessing the Writer's private workspace.

Implementation tasks:

Create public shared-content route

Validate share token and active status

Display read-only content

Provide navigation for shared story content where applicable

Return an unavailable message for invalid/disabled links

Estimated time: 7 hours

Messages / states: Error/status: This shared work is unavailable. Read-only view must not expose Writer editing controls.

### 4 - A logged-in Writer can use Research Vault & Notes to create, view, edit, and delete research notes or reference links.

Implementation tasks:

Create research/note form

Store title, note text, source URL, and optional story association

Provide Read/Edit/Delete actions

Validate URLs where entered

Estimated time: 9 hours

Messages / states: Success: Note saved. Error: Invalid reference link or missing required information.

### 5 - A logged-in Writer can view a visual Relationship Map for characters in a story.

Implementation tasks:

Retrieve characters and relationship records

Create relationship data model

Display character nodes and relationship labels

Allow Writer to add/edit/delete relationships

Estimated time: 12 hours

Messages / states: Success: Relationship displayed. Error: Relationship cannot be saved.

## 4.3 Nice to Have User Stories

### 1 - A logged-in Writer can export selected story information or writing to a downloadable document.

Implementation tasks:

Add Export action

Select story/chapter content

Generate downloadable file

Provide success/error status

Estimated time: 10 hours

Messages / states: Success: Export generated. Error: Export could not be created.

### 2 - A logged-in Writer can customize selected workspace display preferences.

Implementation tasks:

Add simple preference settings

Store preferences per Writer

Apply preferences to workspace UI

Provide reset option

Estimated time: 6 hours

Messages / states: Success: Preferences saved. Status: Default settings restored.

### 3 - A logged-in Writer can view basic writing/project statistics.

Implementation tasks:

Calculate word count and chapter/scene counts

Display simple dashboard statistics

Keep statistics informational rather than evaluative

Estimated time: 6 hours

Messages / states: Status: Statistics displayed.

# 5. Data Design

## 5.1 Database Schema

- Users

| Field | Data Type | Required |
| --- | --- | --- |
| UserID | INT | NOT NULL (PK) |
| Username | VARCHAR(50) | NOT NULL, UNIQUE |
| Email | VARCHAR(255) | NOT NULL, UNIQUE |
| PasswordHash | VARCHAR(255) | NOT NULL |
| CreatedAt | TIMESTAMP | NOT NULL |

- Story Ideas

| Field | Data Type | Required |
| --- | --- | --- |
| IdeaID | INT | NOT NULL (PK) |
| UserID | INT | NOT NULL (FK) |
| Title | VARCHAR(255) | NOT NULL |
| Description | TEXT | NOT NULL |
| CreatedAt | TIMESTAMP | NOT NULL |
| UpdatedAt | TIMESTAMP | NOT NULL |

- Stories

| Field | Data Type | Required |
| --- | --- | --- |
| StoryID | INT | NOT NULL (PK) |
| UserID | INT | NOT NULL (FK) |
| IdeaID | INT | NULL (FK) |
| Title | VARCHAR(255) | NOT NULL |
| Genre | VARCHAR(100) | NULL |
| Synopsis | TEXT | NULL |
| CreatedAt | TIMESTAMP | NOT NULL |
| UpdatedAt | TIMESTAMP | NOT NULL |

- Characters

| Field | Data Type | Required |
| --- | --- | --- |
| CharacterID | INT | NOT NULL (PK) |
| StoryID | INT | NOT NULL (FK) |
| Name | VARCHAR(255) | NOT NULL |
| Personality | TEXT | NULL |
| Background | TEXT | NULL |
| Appearance | TEXT | NULL |
| Goals | TEXT | NULL |
| OtherDetails | TEXT | NULL |

- Timeline Events

| Field | Data Type | Required |
| --- | --- | --- |
| TimelineEventID | INT | NOT NULL (PK) |
| StoryID | INT | NOT NULL (FK) |
| EventTitle | VARCHAR(255) | NOT NULL |
| EventDate | VARCHAR(100) | NULL |
| Description | TEXT | NULL |
| SortOrder | INT | NULL |

- Acts

| Field | Data Type | Required |
| --- | --- | --- |
| ActID | INT | NOT NULL (PK) |
| StoryID | INT | NOT NULL (FK) |
| Title | VARCHAR(255) | NOT NULL |
| Body | TEXT | NULL |
| SortOrder | INT | NOT NULL |

- Chapters

| Field | Data Type | Required |
| --- | --- | --- |
| ChapterID | INT | NOT NULL (PK) |
| ActID | INT | NOT NULL (FK) |
| Title | VARCHAR(255) | NOT NULL |
| Body | TEXT | NULL |
| SortOrder | INT | NOT NULL |

- Scenes

| Field | Data Type | Required |
| --- | --- | --- |
| SceneID | INT | NOT NULL (PK) |
| ChapterID | INT | NOT NULL (FK) |
| Title | VARCHAR(255) | NOT NULL |
| Body | TEXT | NULL |
| SortOrder | INT | NOT NULL |

- Story Structure Items

| Field | Data Type | Required |
| --- | --- | --- |
| StructureItemID | INT | NOT NULL (PK) |
| ChapterID | INT | NOT NULL (FK) |
| Description | TEXT | NOT NULL |
| IsCompleted | BOOLEAN | NOT NULL |
| SortOrder | INT | NULL |

- Locations

| Field | Data Type | Required |
| --- | --- | --- |
| LocationID | INT | NOT NULL (PK) |
| StoryID | INT | NOT NULL (FK) |
| Name | VARCHAR(255) | NOT NULL |
| Description | TEXT | NULL |
| Culture | TEXT | NULL |
| Environment | TEXT | NULL |
| OtherDetails | TEXT | NULL |

- Drafts

| Field | Data Type | Required |
| --- | --- | --- |
| DraftID | INT | NOT NULL (PK) |
| StoryID | INT | NOT NULL (FK) |
| ChapterID | INT | NULL (FK) |
| SceneID | INT | NULL (FK) |
| Content | TEXT | NOT NULL |
| UpdatedAt | TIMESTAMP | NOT NULL |

- Research Notes

| Field | Data Type | Required |
| --- | --- | --- |
| ResearchID | INT | NOT NULL (PK) |
| StoryID | INT | NOT NULL (FK) |
| Title | VARCHAR(255) | NOT NULL |
| Content | TEXT | NULL |
| ReferenceLink | VARCHAR(500) | NULL |
| CreatedAt | TIMESTAMP | NOT NULL |
| UpdatedAt | TIMESTAMP | NOT NULL |

## 4.2 Main Relationships

One User can own many StoryIdeas and Stories.

One Story can contain many Characters, Timeline Events, Acts, Locations, Research Notes.

One Act can contain many Chapters; one Chapter can contain many Scenes and StoryStructureItems.

Drafts belong to the Writer and are associated with the selected Chapter or Scene.

Share Links belong to a Story and may target a specific Chapter/Scene or the whole Story.

# 5. Dataflow Diagrams

## Create Story Idea

## Update Story Idea

## Delete Story Idea

## Develop Idea into Story

## Create Story

## Character CRUD

## Timeline CRUD

## Story Builder

## Story Structure Checklist

## Writing Editor Save

## Reopen Saved Writing

## Story Check

# 6. Wireframes

## Dashboard

## Idea Vault

## Create Idea

## Story Workspace

## Story Overview

## Character Studio

## Create Character

## Timeline

## Story Builder

## Writing Editor

## Story Check

## 6.1 Required-field convention

Fields marked with * will be required. Required fields will be represented consistently in the final wireframes and forms.

# 6.2 File-Naming Conventions

Frontend

React components: PascalCase
Examples: Navbar.jsx, StoryCard.jsx, CharacterForm.jsx

React pages: PascalCase
Examples: Dashboard.jsx, IdeaVault.jsx, StoryWorkspace.jsx, WritingEditor.jsx

CSS files: Match the component or page name
Examples: Navbar.css, StoryCard.css, WritingEditor.css

JavaScript utility/service files: camelCase
Examples: apiService.js, authService.js, storyService.js

Backend

Route files: camelCase
Examples: authRoutes.js, storyRoutes.js, characterRoutes.js

Controller files: camelCase with Controller
Examples: authController.js, storyController.js, characterController.js

Model files: camelCase
Examples: userModel.js, storyModel.js, characterModel.js

Middleware files: camelCase
Examples: authMiddleware.js, errorMiddleware.js

Service files: camelCase
Examples: storyService.js, shareService.js

## 6.3 Accessibility Requirements

Use semantic and appropriate headings.

All form fields have associated labels.

Required fields are communicated without relying only on color.

Keyboard users can access navigation, forms, editor controls, and dialogs.

Error and success messages are clear and understandable.

Shared reading pages will be readable on different screen sizes.

## 6.4 Responsiveness Requirements

The application will work on desktop, tablet, and mobile screen sizes.

Navigation will adapt to smaller screens.

Story Builder and Timeline will remain usable without horizontal overflow where practical.

Writing Editor will provide a comfortable reading/writing area on desktop and mobile.

## 6.5 GitHub

Repository link: https://github.com/EmmeyKantima/inkspire

# 7. Conclusion

Inkspire is planned as a focused writing workspace that combines story planning and writing in one online application. The Must Have requirements define a complete MVP for a Writer, while the Should Have requirements extend the application with sharing/reviewer access, research management, and relationship visualization. The Nice to Have requirements provide additional polish if time permits.

This requirements document will be used as the implementation blueprint. Before coding each feature, the user story, database needs, dataflow, wireframe, validation, messages, accessibility, and responsive behavior should be understood. The document may be revised as the project is reviewed, so version numbers will be updated when requirements change.