# Capstone Project Technical Barriers Assessment

## Name of Project:

Inkspire -  A Writing Assistant Web Application

## Lead Developer:

Kantima Pinthong

## Potential Project Barriers

### Content

Inkspire is mainly a user-generated content application, so the project does not require a large collection of client-provided images or marketing content. The main content will be created by writers while using the application.

Story ideas, characters, locations, notes, and draft writing will be entered by users.

Dummy stories, characters, and other records will be created during development and testing.

The project may require extra time to create enough sample content to test long stories, multiple chapters, scenes, and different story structures.

Mitigation uses a small set of realistic dummy stories during development and adds more sample records only when needed for testing.

### Technology

#### Stack

React, HTML, CSS, and JavaScript – will be used to build the frontend of the application. Extra testing may be needed for navigation, forms, interactive features, and responsive layouts.

Node.js and Express – will be used to build the backend and handle requests from the frontend. Additional debugging may be needed when connecting the backend to the database and REST API.

PostgreSQL will be used to store user and story data, including stories, characters, chapters, scenes, timeline events, locations, and drafts. Creating the correct database relationships may require additional testing.

A REST API will be used for communication between the React frontend and the Node.js/Express backend. Extra testing may be needed to make sure Create, Read, Update, and Delete operations work correctly.

User Registration and Login System will be used to allow writers to create accounts and securely access their own stories and data. Authentication and user access may require additional research and debugging.

A Rich Text Editor Library will be used for the Writing Editor to provide basic formatting such as bold and italic. Additional testing may be needed to make sure formatted writing can be saved and loaded correctly.

Cloud Database: user and story data will be stored online so that writers can access their work from different devices. Database connection and deployment may require additional testing.

Cloud Hosting: The web application and database will be deployed online. Deployment, environment settings, and database connection may require extra debugging.

#### 3rd Party Libraries and/or Frameworks

Rich Text Editor library: the project will use a basic editor library for formatting such as bold and italic instead of building a complete editor from scratch.

Potential barrier: the editor may require additional work to save and reload formatted content correctly from the database.

Mitigation: keep the editor features simple for the MVP and test saving, reopening, and editing formatted drafts early.

#### APIs

- No external third-party APIs are planned for the Inkspire MVP.